ArtifexProCal

Professional Display Calibration Suite

Implementation Progress Report

Date: April 24, 2026
Status: Phase 0 & 1 Complete
Repository: https://github.com/hjlee918/artifexprocal.git

# Executive Summary

ArtifexProCal is a professional-grade, cross-platform display calibration software suite competing with CalMAN Ultimate ($2,995/subscription) and Light Illusion's ColourSpace INF. The project is built on Tauri 2.x (Rust backend + React/TypeScript frontend) with a tiered lifetime licensing model (Lite / Pro / Ultimate), offline-first architecture, and an open-source color science backend.

This report documents the design specification, implementation plan, execution progress, and test results for Phases 0 and 1. All code has been committed and pushed to the GitHub repository.

## Key Achievements (Phase 0 & 1)

| Phase | Deliverable | Status |
| --- | --- | --- |
| Phase 0 | Project scaffolding (Tauri 2.x + React/TS + Vite) | Complete |
| Phase 0 | Rust workspace with color-science crate | Complete |
| Phase 1 | Color space types (XYZ, xyY, Lab, RGB, WhitePoint) | Complete |
| Phase 1 | XYZ ↔ xyY conversions | Complete |
| Phase 1 | XYZ ↔ Lab conversions (CIELAB) | Complete |
| Phase 1 | CIEDE2000 DeltaE metric | Complete |
| Phase 1 | Bradford chromatic adaptation | Complete |
| Phase 1 | RGB ↔ XYZ matrix transforms (sRGB D65) | Complete |
| Phase 1 | Gamma curves (sRGB, PQ, HLG, BT.1886) | Complete |
| Phase 1 | Tauri IPC integration (compute_delta_e, compute_xyy) | Complete |

# Design Specification

The complete design specification is located at:
docs/superpowers/specs/2026-04-24-calibration-software-design.md

## Architecture Overview

The system follows a layered architecture with clear separation between frontend, backend, and hardware abstraction layers.

Frontend (React 19 + TypeScript + Tailwind CSS v4 + Three.js):
- GPU-accelerated CIE 1931/1976 diagrams
- 3D LUT cube visualization
- Real-time measurement graphs
- Calibration wizard UI (AutoCal, Manual, 3D LUT, Profiling)

Backend (Rust + Tauri 2.x):
- Color science crate: XYZ/Lab conversions, DeltaE, gamut math, tone curves
- HAL crate: Hardware abstraction traits (Meter, DisplayController, PatternGenerator)
- Calibration engine: Session manager, patch sequencer, measurement loop
- Profiling engine: Display characterization, meter correction matrices
- Report engine: PDF/HTML generation
- IPC layer: Tauri commands/events for frontend communication

## Supported Hardware (V1)

Displays:
- LG OLED (2018–2026, network AutoCal)
- Sony VPL-VW385ES projector (RS-232/IP)

Colorimeters:
- X-Rite i1 Display Pro Rev.B (2000 nits HDR, HID)
- X-Rite i1 Pro 2 spectrophotometer (USB/Argyll bridge)

Pattern Generators:
- PGenerator 1.6 (Raspberry Pi 4, HTTP)
- LG internal pattern generator (2019+, network)
- Ted's LightSpace CMS Calibration Disk templates

# Implementation Plan

The complete implementation plan is located at:
docs/superpowers/plans/2026-04-24-phase0-phase1-scaffold-color-science.md

## Task Breakdown

Task 0: Scaffold Tauri 2.x project — Create Tauri app with React/TS, Tailwind CSS, Vite, Rust workspace

Task 1: Create color-science crate shell — Empty library crate with module stubs

Task 2: Define color space types — XYZ, xyY, Lab, RGB structs + WhitePoint enum with D65/D50/D93/Custom

Task 3: XYZ ↔ xyY conversions — to_xyy() with zero-sum guard, to_xyz() with zero-y guard

Task 4: XYZ ↔ Lab conversions — CIELAB f(t) function, to_lab()/to_xyz() with white point support

Task 5: DeltaE 2000 — Full CIEDE2000 formula per Sharma et al. 2005, reference test pairs

Task 6: Bradford adaptation — CIECAM02 Bradford matrix, LMS cone space scaling

Task 7: RGB ↔ XYZ transforms — sRGB D65 matrix, linear and gamma-encoded variants

Task 8: Gamma curves — sRGB, power-law, BT.1886, PQ (ST.2084), HLG

Task 9: Tauri IPC wiring — compute_delta_e and compute_xyy commands

## Future Phases

Phase 2: HAL traits + mocks + skeleton real implementations

Phase 3: Real HAL implementations (LG OLED AutoCal, i1 Display Pro, PGenerator)

Phase 4: Calibration engine — session manager, patch sequencer, measurement loop

Phase 5: 1D/3D LUT generation — tetrahedral interpolation, export formats

Phase 6: Profiling engine — display characterization, meter correction matrices (.ccmx)

Phase 7: Reporting engine — PDF generation, custom layouts

Phase 8: Frontend visualization — CIE diagrams, 3D LUT cubes, grayscale tracking

Phase 9: Frontend wizards — AutoCal, Manual Calibration, 3D LUT, Profiling workflows

# Execution Progress Report

## Git Commit History

| Commit | Message | Description |
| --- | --- | --- |
| 806a9df | feat: wire color-science crate into Tauri IPC | Added compute_delta_e and compute_xyy Tauri commands. color-science consumed via workspace path dependency. |
| ef47c71 | feat: implement gamma curves and RGB ↔ XYZ matrix transforms | Added sRGB, PQ, HLG, BT.1886 gamma curves. sRGB D65 RGB↔XYZ matrix with roundtrip tests. |
| 269ea8b | feat: implement Bradford chromatic adaptation | CIECAM02 Bradford matrix, LMS cone space scaling, D65→D50 adaptation test. |
| 0cda173 | fix: correct CIEDE2000 DeltaE formula and update Sharma reference tests | Fixed delta_h_prime, rt sign/angle, and h_avg zero-chroma bugs. Updated test values from Sharma 2005 dataset. |
| 9d483c0 | feat: implement XYZ ↔ Lab conversions (CIELAB) | XYZ::to_lab() with D65/D50/D93/Custom white point. Lab::to_xyz() inverse. CIELAB f(t) function. |
| 4e64f2a | feat: implement XYZ ↔ xyY conversions | XYZ::to_xyy() with zero-sum guard. XyY::to_xyz() with zero-y guard. Roundtrip tests. |
| 079ce58 | feat: define color space types (XYZ, xyY, Lab, RGB, WhitePoint) | Core structs with f64 precision. WhitePoint enum with to_xyz() and to_xy() methods. |
| 16dea38 | chore: scaffold Tauri 2.x project with React/TS frontend | Tauri 2.x, React 19, TypeScript, Vite, Tailwind CSS v4, Zustand, Three.js. |
| c10deda | docs: add Phase 0 & 1 implementation plan | Created detailed implementation plan with TDD steps for all tasks. |
| f1cb6c5 | Initial project setup: design spec and CLAUDE.md | Design specification, CLAUDE.md with hardware lab context and competitor references. |

# Test Results

All integration tests pass with 100% success rate.

## color-science Integration Tests

| Test Name | Description |
| --- | --- |
| test_xyz_creation | Verify XYZ struct creation with D65 values |
| test_xyy_creation | Verify XyY struct creation |
| test_lab_creation | Verify Lab struct creation with sRGB red values |
| test_rgb_creation | Verify RGB struct creation |
| test_white_point_d65 | Verify WhitePoint::D65.to_xyz() returns correct values |
| test_xyz_to_xyy_srgb_red | Convert sRGB red XYZ to xyY, verify chromaticity |
| test_xyy_to_xyz_srgb_red | Convert xyY back to XYZ for sRGB red |
| test_xyz_to_xyy_zero_returns_zero | Zero XYZ returns zero xyY |
| test_xyz_xyy_roundtrip | XYZ→xyY→XYZ roundtrip within 0.0001 |
| test_xyz_to_lab_srgb_red | Convert sRGB red XYZ to Lab (D65) |
| test_xyz_to_lab_d65_white | D65 white → Lab = (100, 0, 0) |
| test_lab_to_xyz_srgb_red | Convert Lab back to XYZ for sRGB red |
| test_xyz_lab_roundtrip | XYZ→Lab→XYZ roundtrip within 0.001 |
| test_delta_e_2000_sharma_pair1 | CIEDE2000 pair 1: expected 2.0425 |
| test_delta_e_2000_sharma_pair2 | CIEDE2000 pair 2: expected 1.0000 |
| test_delta_e_2000_sharma_pair24 | CIEDE2000 pair 24: expected 1.2644 |
| test_delta_e_2000_identical_colors | Identical colors → dE ≈ 0 |
| test_delta_e_2000_large_difference | Large difference: expected 27.1492 |
| test_bradford_d65_to_d50 | Bradford D65→D50 adaptation |
| test_bradford_same_whitepoint_no_change | Same whitepoint → identity |
| test_srgb_gamma_encode_zero | sRGB gamma: 0 → 0 |
| test_srgb_gamma_encode_one | sRGB gamma: 1 → 1 |
| test_srgb_gamma_roundtrip | sRGB encode→decode roundtrip |
| test_gamma_22 | Pure gamma 2.2 encoding |
| test_pq_encode_decode | PQ ST.2084 roundtrip |
| test_hlg_encode_decode | HLG roundtrip |
| test_srgb_to_xyz_red | sRGB red → XYZ |
| test_srgb_to_xyz_white | sRGB white → XYZ |
| test_xyz_to_srgb_red | XYZ red → sRGB |
| test_srgb_roundtrip | sRGB→XYZ→sRGB roundtrip |

Result: 30 passed; 0 failed; 0 ignored

# Project File Structure

artifexprocal/
├── Cargo.toml                          # Workspace manifest
├── package.json                        # Frontend dependencies
├── vite.config.ts                      # Vite + Tailwind config
├── tsconfig.json                       # TypeScript config
├── index.html                          # Entry point
├── src/                                # React frontend
│   ├── main.tsx
│   ├── App.tsx
│   ├── styles.css                      # Tailwind CSS v4
│   └── assets/
├── src-tauri/                          # Tauri app crate
│   ├── Cargo.toml
│   ├── tauri.conf.json
│   ├── build.rs
│   ├── icons/
│   └── src/
│       ├── main.rs                     # Entry point
│       └── lib.rs                      # IPC command handlers
├── crates/                             # Rust workspace crates
│   └── color-science/                  # Pure color science library
│       ├── Cargo.toml
│       └── src/
│           ├── lib.rs                  # Module exports
│           ├── types.rs                # XYZ, xyY, Lab, RGB, WhitePoint
│           ├── conversion.rs           # XYZ↔xyY, XYZ↔Lab, RGB↔XYZ
│           ├── delta_e.rs             # CIEDE2000 metric
│           ├── adaptation.rs           # Bradford chromatic adaptation
│           └── gamma.rs                # sRGB, PQ, HLG, BT.1886
│       └── tests/
│           └── integration_tests.rs    # 30 integration tests
│       └── examples/
│           ├── debug_de.rs             # DeltaE debug utility
│           └── debug_rgb_xyz.rs        # RGB↔XYZ debug utility
└── docs/
    └── superpowers/
        ├── specs/
        │   └── 2026-04-24-calibration-software-design.md
        └── plans/
            └── 2026-04-24-phase0-phase1-scaffold-color-science.md

# Next Steps — Phase 2

Phase 2 will implement the Hardware Abstraction Layer (HAL) with the following scope:

## HAL Crate Structure

crates/hal/
├── src/
│   ├── lib.rs              # Re-exports traits, errors, mocks
│   ├── error.rs            # MeterError, DisplayError, PatternGenError
│   ├── traits.rs           # Meter, DisplayController, PatternGenerator
│   ├── mocks.rs            # FakeMeter, FakeDisplay, FakePatternGen
│   └── devices/
│       ├── mod.rs
│       ├── xrite_i1_display_pro.rs   # HID stub
│       ├── xrite_i1_pro_2.rs         # USB/Argyll stub
│       ├── lg_oled.rs                # HTTP AutoCal stub
│       ├── sony_projector.rs         # RS-232/IP stub
│       ├── pgenerator.rs             # HTTP stub
│       └── lg_internal.rs            # Network stub

## Design Decisions

1. Single hal crate (not split into hal_meters/hal_displays/hal_patterns yet) — keeps the dependency graph simple while the trait surface is still stabilizing.

2. Mocks live in the same crate as traits — enables downstream crates (calibration engine) to test against trait objects without extra dev-dependencies.

3. Skeleton real implementations validate config (IP format, serial port existence) but don't perform actual I/O yet — lets us iterate on the connection API before committing to protocol details.

— End of Report —
Generated April 24, 2026