# Phase 3a: Calibration Engine Implementation Plan

Goal: Build a layered calibration engine that orchestrates greyscale AutoCal end-to-end with SQLite persistence, real-time events, and mock HAL compatibility.

Architecture: Four crates (core, storage, autocal, engine) with clean dependency boundaries. TDD with integration tests against FakeMeter/FakeDisplay/FakePatternGen.

Tech Stack: Rust 2021, rusqlite, uuid, serde, thiserror, tokio (for async event channels)

# File Structure

crates/
├── calibration-core/
│   ├── Cargo.toml
│   └── src/
│       ├── lib.rs
│       ├── state.rs
│       ├── patch.rs
│       └── measure.rs
├── calibration-storage/
│   ├── Cargo.toml
│   └── src/
│       ├── lib.rs
│       ├── schema.rs
│       ├── session_store.rs
│       └── reading_store.rs
├── calibration-autocal/
│   ├── Cargo.toml
│   └── src/
│       ├── lib.rs
│       ├── greyscale.rs
│       └── lut.rs
└── calibration-engine/
    ├── Cargo.toml
    └── src/
        ├── lib.rs
        ├── events.rs
        ├── engine.rs
        └── autocal_flow.rs

## Task 0: Create Crate Shells

Create all 4 crate Cargo.toml and lib.rs files, add to workspace, verify compilation.

## Task 1: Core Types — State, Events, Errors (TDD)

SessionConfig, CalibrationState, CalibrationEvent, CalibrationError. 4 tests.

## Task 2: Core Types — Patches (TDD)

Patch, PatchSet, GreyscalePatchSet. 3 tests for count, first/last, monotonicity.

## Task 3: Core Types — Measurement Loop (TDD)

Reading, ReadingStats, MeasurementLoop. 2 tests for mean and std_dev.

## Task 4: Storage — Schema & SQLite Setup (TDD)

Storage struct, PRAGMA WAL, 4 tables. 2 tests for in-memory and file-based.

## Task 5: Storage — Session Store (TDD)

SessionStore with create, get, update_state. 2 tests.

## Task 6: Storage — Reading Store (TDD)

ReadingStore with save, load_for_patch. 1 test.

## Task 7: AutoCal — Greyscale Analyzer (TDD)

GreyscaleAnalyzer::analyze() computes gamma, dE, corrections. 1 test with perfect greyscale.

## Task 8: AutoCal — LUT Generator (TDD)

Lut1DGenerator::from_corrections() interpolates to 256 entries. 1 test for identity.

## Task 9: Engine — Event Channel & Scaffold (TDD)

tokio::sync::broadcast wrapper. 1 test for send/receive.

## Task 10: Engine — AutoCal Flow State Machine (TDD)

GreyscaleAutoCalFlow::run_sync() with full measurement loop. 1 test for create+advance.

## Task 11: Engine — Golden Path Integration Test

Full end-to-end with mocks, 21 patches, 3 reads. Verifies Finished state, LUT upload, patch count.

## Task 12: Run Full Test Suite

Verify all tests pass across all 4 calibration crates.

# Self-Review

All 12 spec requirements covered. No placeholders. Type consistency verified across all tasks.

-- End of Document --