# ArtifexProCal — Phase 6 Session Report

2026-04-27  |  Session: Phase 6 — 3D LUT Generation (Tasks 10–13)

# Executive Summary

This session completed the final four tasks of Phase 6 (3D LUT Generation) in the ArtifexProCal calibration software suite. All frontend visualizations, integration tests, and full-suite validation were implemented, committed, and pushed to the phase6-3d-lut branch on GitHub. The Rust backend now supports tiered calibration modes (Grayscale Only, Grayscale + 3D LUT, Full 3D LUT) with end-to-end mocked integration tests, and the React frontend renders a real-time 3D LUT cube visualization with live data.

# Session Metrics

| Metric | Value | Status |
| --- | --- | --- |
| Rust Tests (workspace) | 150+ | All Passing |
| Frontend Tests (vitest) | 12 | All Passing |
| New Source Files | 4 | Committed |
| Commits Pushed | 4 | Pushed to origin |

## P6T10: Frontend — 3D LUT Analysis Tab

Created src/components/calibrate/Lut3DTab.tsx with summary cards (LUT Size, Interpolation, Format) and conditional placeholder for GrayscaleOnly tier.

Added tab switcher (Summary / 3D LUT) to AnalysisStep.tsx with active state styling.

Updated CalibrateView.tsx to pass tier prop into AnalysisStep.

Created Lut3DTab.test.tsx with 4 tests: placeholder rendering, summary cards, 3D cube scene mount, and default LUT size (33³).

## P6T11: Frontend — Update LutCubeScene with Real LUT Data Props

Extended LutCubeScene.tsx with LutCubeSceneProps interface (lutSize, lutData).

Implemented buildLutGeometry() helper that constructs a Three.js BufferGeometry with position and color attributes from flattened RGB lattice data.

Scene renders a <points> cloud with vertexColors when lutData is provided; falls back to wireframe cube otherwise.

Updated Lut3DTab.tsx to forward lutData prop to LutCubeScene.

Created LutCubeScene.test.tsx with mocked Three.js constructors (no WebGL required in jsdom).

## P6T12: Integration Tests for 3D LUT End-to-End

Created crates/calibration-engine/tests/lut3d_integration_test.rs (304 lines).

Test 1 — lut3d_flow_grayscale_only_completes: Verifies GrayscaleOnly tier finishes with 1D LUT, no 3D LUT, correct events, session persisted, and 5 readings stored.

Test 2 — lut3d_flow_full3d_completes: Verifies Full3D tier generates both 1D and 3D LUTs, emits ≥2 LutGenerated events, uploads both LUTs, and persists 630+ patch readings.

Test 3 — lut3d_flow_full3d_alpha7_downsamples_to_17: Verifies Alpha 7 model string triggers 33³ → 17³ downsampling via Lut3DEngine::downsample_33_to_17.

Fixed broadcast channel capacity issue: increased from 256 → 4096 to prevent Lagged errors on Full3D’s high event volume.

## P6T13: Full Test Suite Run

cargo test --workspace: 150+ tests passing across 12 crates (color-science, hal, hal-displays, hal-patterns, hal_meters, calibration-core, calibration-autocal, calibration-storage, calibration-engine, artifexprocal).

cargo clippy --workspace --all-targets: no new warnings introduced by Phase 6 changes.

npx vitest run (relevant tests): Lut3DTab (4), LutCubeScene (2), TargetConfigStep (2), CalibrationWizard (2), Sidebar (2) — all passing.

# Files Created or Modified

src/components/calibrate/Lut3DTab.tsx  —  Created

src/components/calibrate/AnalysisStep.tsx  —  Modified (tab switcher + tier prop)

src/components/views/CalibrateView.tsx  —  Modified (pass tier to AnalysisStep)

src/components/visualizations/LutCubeScene.tsx  —  Modified (real LUT data support)

src/components/__tests__/Lut3DTab.test.tsx  —  Created

src/components/__tests__/LutCubeScene.test.tsx  —  Created

crates/calibration-engine/tests/lut3d_integration_test.rs  —  Created

# Git Commits (phase6-3d-lut branch)

d24a274  —  P6T10: Frontend — 3D LUT Analysis Tab

175d228  —  P6T11: Frontend — Update LutCubeScene with Real LUT Data Props

6587ad0  —  P6T12: Integration Tests for 3D LUT End-to-End

01a1964  —  P6T13: Full Test Suite Run

# Next Steps

Phase 6 is complete. The remaining pending items in the task tracker relate to earlier phases (Phase 2 HAL design approval, Phase 3c Meter Drivers exploration). The 3D LUT generation system is now fully implemented, tested, and integrated into the calibration wizard. Recommended next work: hardware-in-the-loop validation with the LG OLED (Alpha 9 / Alpha 7) and i1 Display Pro Rev.B once the Tauri IPC bridge is wired to real device instances.