# ArtifexProCal - Comprehensive Progress Report

Generated: 2026-04-27 14:11

# Executive Summary

ArtifexProCal is a professional-grade display calibration software suite competing with CalMAN Ultimate and Light Illusion ColourSpace INF. The project is built on Tauri (Rust backend + React/TypeScript frontend) with Three.js/WebGL visualizations. This report covers all completed phases from initial scaffold through visualization engine and real backend integration, plus the design specification for Phase 6 (3D LUT Generation).

# Project Status Overview

| Phase | Status | Key Deliverables | Tests |
| --- | --- | --- | --- |
| Phase 0+1 | Completed | Tauri scaffold, color-science crate, XYZ/Lab/xyY, DeltaE 2000, gamma curves, Bradford adaptation | Unit tests passing |
| Phase 2 | Completed | HAL traits (Meter, DisplayController, PatternGenerator), device abstractions | Mock implementations |
| Phase 3a | Completed | Calibration engine: patch sequencer, measurement loop, GreyscaleAnalyzer, 1D LUT generator, AutoCal flow state machine | Integration + unit tests |
| Phase 3b | Completed | LG OLED SSAP protocol: SSDP discovery, WebSocket pairing, calibration commands, iTPG control | Network integration tests |
| Phase 3c | Completed | X-Rite i1 Display Pro HID driver, i1 Pro 2 support, shared HID utilities | Hardware mock tests |
| Phase 4a | Completed | Tauri IPC models, commands, events, bindings, Dashboard shell with Zustand, routing, views | Frontend + backend tests |
| Phase 4b | Completed | Calibration wizard: DeviceSelection, TargetConfig, Measurement, Analysis, Upload, Verify steps | Component + flow tests |
| Phase 4c | Completed | CIE 1931/1976 diagrams, GrayscaleTracker, ColorCheckerGrid, Three.js 3D LUT cube scaffold | Visualization tests |
| Phase 5 | Completed | Real backend integration: CalibrationService session tracking, event bridge, analysis-complete event | End-to-end integration |
| Phase 6 | Design Complete | 3D LUT Generation: tetrahedral interpolation, tiered calibration (17^3/33^3), optimized patch subset, .cube/.3dl/.xml export | Design spec approved |

# Phase 0+1: Project Scaffold and Color Science Foundation

Date: 2026-04-24

## Goals

Initialize Tauri 2.x project with Rust workspace

Build foundational color-science crate for all subsequent phases

Implement core color space conversions and perceptual metrics

## Completed Tasks

Tauri 2.x scaffold with React 19 + TypeScript + Tailwind CSS + Vite

Rust workspace with crates: color_science, hal, hal_meters, hal_displays, hal_patterns, calibration, profiling, reporting, ipc

XYZ <-> xyY conversions with CIE 1931/1976 support

XYZ <-> Lab conversions (CIELAB) with D50/D65 white points

DeltaE 2000 (CIEDE2000) with Sharma reference test suite

Gamma curves: power law 2.2/2.4, PQ (ST.2084), HLG

Bradford chromatic adaptation for white point conversion

RGB <-> XYZ matrix transforms for Rec.709, Rec.2020, DCI-P3

## Key Files

crates/color_science/src/ - Core color math library

src-tauri/src/ - Tauri application shell

src/ - React frontend application

# Phase 2: Hardware Abstraction Layer (HAL)

Date: 2026-04-24

## Goals

Define trait-based abstractions for all hardware devices

Enable testability via mock implementations

## Completed Tasks

Meter trait: open(), read_xyz(), set_integration_time(), close()

DisplayController trait: set_patch(), get_info(), upload_1d_lut(), upload_3d_lut()

PatternGenerator trait: display_patch(), clear(), probe()

Mock implementations for all traits for unit testing

Error types: MeterError, DisplayError, PatternGeneratorError

## Key Files

crates/hal/src/ - Core trait definitions

# Phase 3a: Calibration Engine

Date: 2026-04-24

## Goals

Implement session management, patch sequencing, and measurement loop

Build grayscale analyzer and 1D LUT generator

Create AutoCal flow state machine

## Completed Tasks

Session state machine: Idle -> Connecting -> Measuring -> Analyzing -> ComputingLut -> Uploading -> Finished

Patch sequencer: grayscale ramp (21-33 patches), primary/secondary patches

Measurement loop: stabilization delay, XYZ reading, Yxy/dE computation

GreyscaleAnalyzer: gamma estimation via linear regression, white balance error computation

1D LUT generator: per-channel tone curve via linear interpolation

SQLite storage: sessions, readings, settings tables

CalibrationEvent enum for frontend-backend communication

Golden path integration test with mock meter and display

## Key Files

crates/calibration-engine/src/autocal_flow.rs - AutoCal state machine

crates/calibration-autocal/src/greyscale.rs - Grayscale analyzer

crates/calibration-autocal/src/lut.rs - 1D LUT generator

# Phase 3b: LG OLED Network Protocols

Date: 2026-04-25

## Goals

Implement LG OLED SSAP/WebSocket calibration protocol

Support SSDP discovery, PIN pairing, and iTPG control

## Completed Tasks

SSDP M-SEARCH discovery for webOS TVs on local network

WebSocket connection manager with reconnection logic

PIN-based pairing with client key persistence

Calibration commands: start_calibration, end_calibration, upload_1d_lut, upload_3d_lut

iTPG control: start_itpg, stop_itpg, set_itpg_patch_window, set_itpg_patch_color

Tone mapping parameter control for HDR10

Dolby Vision config upload support

Model detection (Alpha 7 vs Alpha 9 Gen 4) via get_software_info

## Key Files

crates/hal_displays/src/lg_oled/ - LG OLED HAL implementation

# Phase 3c: Meter Drivers

Date: 2026-04-25

## Goals

Implement native HID drivers for X-Rite colorimeters

## Completed Tasks

Shared HID utility layer for cross-platform USB communication

X-Rite i1 Display Pro Rev.B driver: initialization, unlock protocol, XYZ measurement

X-Rite i1 Pro 2 spectrophotometer driver support

Integration with CalibrationService for real measurement sessions

## Key Files

crates/hal_meters/src/ - Meter implementations

# Phase 4a: Tauri IPC and Dashboard

Date: 2026-04-26

## Goals

Wire Rust backend commands and events to React frontend

Build dashboard shell with navigation and real-time status

## Completed Tasks

Tauri IPC models: SessionConfigDto, PatchReadingDto, AnalysisResultDto, GamutDto

Commands: start_calibration, abort_calibration, get_target_gamut, compute_delta_e, compute_xyy

Events: CALIBRATION_PROGRESS, ANALYSIS_COMPLETE via Tauri event system

tauri-specta 2.0 Builder API integration with TypeScript bindings generation

Zustand global state store for calibration sessions

Dashboard shell with sidebar navigation and device status panel

Routing: Dashboard, Devices, Calibrate, History, Settings views

Frontend component tests for DashboardShell, navigation, and state management

## Key Technical Achievements

Migrated from tauri-specta 1.x to 2.0 with Builder API and ErrorHandlingMode::Throw

Maintained backwards-compatible named exports during bindings migration

Full round-trip type safety between Rust and TypeScript

# Phase 4b: Calibration Wizard

Date: 2026-04-26

## Goals

Build step-by-step calibration wizard with device selection, measurement, and verification

## Completed Tasks

CalibrationWizard shell with stepper UI and progress indicator

DeviceSelectionStep: meter selection, display selection, profiling option

TargetConfigStep: color space (Rec.709/Rec.2020/DCI-P3), gamma, patch count, HDR mode

MeasurementStep: live Yxy readout, progress bar, dE computation, patch counter

AnalysisStep: summary cards (gamma, max/avg dE, white balance), dE bar chart, gamma curve chart

UploadStep: LUT upload progress with cancel option

VerifyStep: pre/post calibration dE comparison, save session option

MeterProfiler component for colorimeter correction matrix generation

Wizard state types with proper TypeScript discriminated unions

## Key Files

src/components/calibrate/ - All wizard step components

src/components/views/CalibrateView.tsx - Main calibration view

# Phase 4c: Visualization Engine

Date: 2026-04-26

## Goals

Add professional-grade color science visualizations to the AnalysisStep

Build 3D LUT cube scaffold with Three.js for future 3D LUT rendering

## Completed Tasks

CIEDiagram: Canvas 2D rendering of CIE 1931 xy chromaticity diagram with spectral locus, gamut triangles, and measured points

GrayscaleTracker: SVG visualization of gamma curve, dE per patch, RGB balance, and chromaticity drift

ColorCheckerGrid: HTML/CSS 24-patch grid with measured vs reference colors and dE overlay badges

Three.js scaffold: React Three Fiber Canvas with OrbitControls, ambient/point lighting, and wireframe cube

LutCubeScene: animated 3D cube ready for future LUT data coloring

colorMath.ts utility library: xyzToXy, xyzToUv, approximateCct, getTargetGamut, rgbToCss, ColorChecker reference values

Backend spectral locus data: CIE 1931 and 1976 locus points served via IPC

Backend target gamut commands: Rec.709, Rec.2020, DCI-P3 primaries and white points

## Key Technical Achievements

CIE 1931 spectral locus accurately rendered with 40+ data points

Gamut triangles for Rec.709, Rec.2020, and DCI-P3 with correct chromaticity coordinates

McCamy CCT approximation formula with documented D65 limitation (~4664K vs 6504K)

13 passing unit tests for color math library

Full test suite: all visualization component tests passing

# Phase 5: Real Backend Integration

Date: 2026-04-26

## Goals

Wire real hardware drivers into the calibration pipeline

Connect frontend to backend events for live measurement feedback

## Completed Tasks

CalibrationService session tracking with unique session IDs

PatternGenerator integration (iTPG + PGenerator)

SQLite storage integration for session persistence

Event bridge: CalibrationEvent -> Tauri event emission

Frontend listens for ANALYSIS_COMPLETE event to drive wizard state transitions

MeasurementStep computes dE2000 in real-time using backend compute_xyy command

Abort/cancel calibration with proper cleanup

End-to-end integration test with full mock pipeline

# Phase 6: 3D LUT Generation (Design Complete)

Date: 2026-04-27

## Goals

Design professional 3D LUT generation system with tetrahedral interpolation

Support tiered calibration modes and industry-standard file formats

## Design Decisions

Architecture: Hybrid pure-engine + side-effect adapters (matches existing GreyscaleAutoCalFlow)

Interpolation: Tetrahedral (industry standard, used by ColourSpace and CalMAN)

LUT sizes: 17^3 (Alpha 7) and 33^3 (Alpha 9 Gen 4), with automatic downsampling

Patch strategy: Optimized subset (~200-630 patches vs 35K naive)

Output: Direct LG OLED upload + .cube/.3dl/.xml file export

Calibration tiers: GrayscaleOnly / GrayscalePlus3D / Full3D

## Planned Components

Lut3DEngine: Pure Rust module for patch generation, tetrahedral interpolation, LUT computation

Lut3DAutoCalFlow: State machine extending GreyscaleAutoCalFlow with 3D LUT computation state

PatchGenerator: Optimized subset with grayscale ramp, primary axes, near-neutral emphasis, boundary samples

TetrahedralInterpolator: 6-tetrahedra-per-voxel lookup engine

Lut3DUploadAdapter: LG OLED WebSocket upload (BT.709 and BT.2020)

Lut3DFileExportAdapter: .cube, .3dl, .xml format writers

Frontend 3D LUT tab: LutCubeScene colored by correction magnitude, correction heatmap, dE improvement summary

# Test Suite Summary

| Test Category | Count | Status |
| --- | --- | --- |
| Color Science Unit Tests | 40+ | Passing |
| HAL Mock Tests | 15+ | Passing |
| Calibration Engine Tests | 20+ | Passing |
| LG OLED Protocol Tests | 10+ | Passing |
| Tauri IPC Command Tests | 12+ | Passing |
| Frontend Component Tests | 18+ | Passing |
| Integration Tests (End-to-End) | 4 | Passing |
| Visualization Component Tests | 6+ | Passing |
| Total | 125+ | All Passing |

# Key Metrics

Total commits: 100+ on main branch

Lines of Rust code: ~8,000+ (backend)

Lines of TypeScript/TSX: ~6,000+ (frontend)

Crates: 10+ Rust workspace members

Frontend components: 35+ reusable components

Test coverage: All major components have unit tests

Design specs: 10+ comprehensive markdown documents

# Next Steps

Phase 6 Implementation: Build Lut3DEngine, PatchGenerator, and TetrahedralInterpolator

Phase 6 Implementation: Wire 3D LUT flow into CalibrationWizard frontend

Phase 7 (planned): Dolby Vision calibration with proprietary metadata handling

Phase 8 (planned): Report generation with PDF/HTML export

Ongoing: Hardware testing with LG OLED C1 and X-Rite i1 Display Pro

- ArtifexProCal Development Team -