# Phase 3b: Network Protocols Implementation Plan

For agentic workers: REQUIRED SUB-SKILL: Use superpowers:subagent-driven-development (recommended) or superpowers:executing-plans to implement this plan task-by-task.

Goal: Implement real network protocol drivers for LG OLED (SSAP/WebSocket) and PGenerator 1.6 (TCP XML / HTTP / DeviceControl) with dual-mode support.

Architecture: Two new crates (hal-displays, hal-patterns) implement existing HAL traits with direct and DeviceControl modes.

Tech Stack: Rust 2021, reqwest (blocking HTTP), tungstenite (WebSocket), quick-xml (XML), serde_json (JSON)

# File Structure

crates/hal-patterns/
├── Cargo.toml
└── src/
    ├── lib.rs
    ├── pgenerator.rs
    ├── xml_protocol.rs
    ├── devicecontrol_client.rs
    └── patterns_catalog.rs

crates/hal-displays/
├── Cargo.toml
└── src/
    ├── lib.rs
    ├── lg_oled.rs
    ├── ssap_protocol.rs
    ├── discovery.rs
    ├── pairing.rs
    ├── calibration_commands.rs
    ├── itpg.rs
    └── devicecontrol_client.rs

## Task 0: Create Crate Shells

Create hal-patterns and hal-displays crates with Cargo.toml and lib.rs. Add to workspace.

Steps: Write failing test → Run (expect FAIL) → Implement → Run (expect PASS) → Commit

## Task 1: HAL Trait Extension

Add PatternGeneratorExt trait for named pattern display and listing.

Steps: Write failing test → Run (expect FAIL) → Implement → Run (expect PASS) → Commit

## Task 2: PGenerator XML Protocol

XML serialization for patch and pattern messages (TcpStream).

Steps: Write failing test → Run (expect FAIL) → Implement → Run (expect PASS) → Commit

## Task 3: Pattern Catalog

Static list of Ted's LightSpace disk patterns (25+ patterns).

Steps: Write failing test → Run (expect FAIL) → Implement → Run (expect PASS) → Commit

## Task 4: PGenerator DeviceControl Client

HTTP client for localhost:81 DeviceControl API.

Steps: Write failing test → Run (expect FAIL) → Implement → Run (expect PASS) → Commit

## Task 5: PGenerator Controller

Dual-mode controller implementing PatternGenerator + PatternGeneratorExt.

Steps: Write failing test → Run (expect FAIL) → Implement → Run (expect PASS) → Commit

## Task 6: LG OLED SSAP Protocol

JSON message types for start/end calibration, LUT upload, WB.

Steps: Write failing test → Run (expect FAIL) → Implement → Run (expect PASS) → Commit

## Task 7: LG OLED SSDP Discovery

UDP multicast M-SEARCH to discover LG TVs on LAN.

Steps: Write failing test → Run (expect FAIL) → Implement → Run (expect PASS) → Commit

## Task 8: LG OLED Pairing

PIN-based pairing flow with client key storage.

Steps: Write failing test → Run (expect FAIL) → Implement → Run (expect PASS) → Commit

## Task 9: Calibration Commands

CalibrationMode state + LUT encoding (1D/3D/WB).

Steps: Write failing test → Run (expect FAIL) → Implement → Run (expect PASS) → Commit

## Task 10: LG DeviceControl Client

HTTP client for localhost:81 DeviceControl LG proxy.

Steps: Write failing test → Run (expect FAIL) → Implement → Run (expect PASS) → Commit

## Task 11: LG OLED Controller

Dual-mode controller implementing DisplayController.

Steps: Write failing test → Run (expect FAIL) → Implement → Run (expect PASS) → Commit

## Task 12: iTPG Control

Internal pattern generator SSAP messages (10-bit RGB).

Steps: Write failing test → Run (expect FAIL) → Implement → Run (expect PASS) → Commit

## Task 13: Integration Test

Mock network devices with calibration engine golden path.

Steps: Write failing test → Run (expect FAIL) → Implement → Run (expect PASS) → Commit

## Task 14: Full Test Suite

Run all tests across hal-patterns, hal-displays, calibration-engine.

Steps: Write failing test → Run (expect FAIL) → Implement → Run (expect PASS) → Commit