# Phase 7b — Report Generation Implementation Plan

Date: April 29, 2026  |  Project: ArtifexProCal

# Overview

Build a reporting crate that generates professional calibration reports from session data. Three templates (Quick Summary, Detailed, Pre/Post Comparison), two formats (HTML self-contained, PDF). Reports embed inline SVG charts and CSS.

# Tasks

| Task | Description | Est. | Risk |
| --- | --- | --- | --- |
| Task 0 | Create reporting crate shell | 5 min | Low |
| Task 1 | Report types and error handling | 10 min | Low |
| Task 2 | SVG chart generation (CIE, grayscale, dE bars) | 45 min | Medium |
| Task 3 | HTML template engine (3 templates) | 60 min | Medium |
| Task 4 | PDF generation via printpdf | 30 min | Medium |
| Task 5 | ReportEngine orchestration | 20 min | Low |
| Task 6 | Tauri IPC integration (commands + DTOs) | 30 min | Low |
| Task 7 | Regenerate TypeScript bindings | 10 min | Low |
| Task 8 | Frontend ReportDialog component | 45 min | Medium |
| Task 9 | Wire into ExportMenu and HistoryView | 20 min | Low |
| Task 10 | Full test suite run + clippy + push | 30 min | Low |

Total Estimate: ~5.5 hours

# Acceptance Criteria

All three templates render valid HTML with correct data

PDF generation produces valid PDF files (>1KB, correct magic bytes)

Frontend can generate reports from SessionDetailView

Pre/Post comparison requires two sessions and shows deltas

197+ Rust tests pass, clippy clean

8+ frontend tests pass

Branch pushed to origin

Generated by Claude Code (Anthropic) on April 29, 2026