# Phase 7a — Session History, Detail View, and Comparison

Implementation Plan

| Date | 2026-04-28 |
| --- | --- |
| Project | ArtifexProCal |
| Scope | Backend query layer, frontend history table, session detail viewer, before/after comparison, raw data export (CSV/JSON) |
| Status | Approved for implementation |

# Goal

Enable users to browse past calibration sessions, inspect full measurement data and visualizations for any session, compare two sessions side-by-side, and export raw data for external analysis. All data is sourced from the existing SQLite persistence layer.

# Architecture

Extend the existing calibration-storage crate with a SessionQuery module (list/filter/paginate sessions, fetch full detail) and a SessionExporter module (CSV/JSON writers). Add Tauri IPC commands and DTOs. Build React components (SessionTable, SessionDetailView, SessionCompareView, ExportMenu) and wire them into the existing HistoryView placeholder.

Tech Stack: Rust (rusqlite, serde_json), React + TypeScript + Tailwind CSS, Tauri IPC with tauri-specta 2.0.

# File Structure

| File | Responsibility |
| --- | --- |
| crates/calibration-storage/src/schema.rs | Add ended_at and tier columns to sessions; add avg_de, lut_3d_size, lut_3d_json to computed_results |
| crates/calibration-storage/src/migration.rs | migrate_v2() — runs ALTER TABLE on app startup |
| crates/calibration-storage/src/query.rs | SessionQuery — list sessions with filter/pagination, fetch full detail |
| crates/calibration-storage/src/export.rs | SessionExporter — CSV and JSON writers |
| crates/calibration-storage/src/lib.rs | Export new modules |
| crates/calibration-storage/tests/query_test.rs | Query layer tests |
| crates/calibration-storage/tests/export_test.rs | Export layer tests |
| src-tauri/src/ipc/models.rs | New DTOs: SessionSummaryDto, SessionDetailDto, ComputedResultsDto, SessionFilterDto |
| src-tauri/src/ipc/commands.rs | Commands: list_sessions, get_session_detail, export_session_data |
| src-tauri/src/bindings_export.rs | Add commands to specta exports |
| src/components/history/SessionTable.tsx | Sortable, filterable, paginated session list |
| src/components/history/SessionDetailView.tsx | Full session viewer with charts, tables, summary cards |
| src/components/history/SessionCompareView.tsx | Side-by-side comparison of two sessions |
| src/components/history/ExportMenu.tsx | Export format dropdown (CSV / JSON) |
| src/components/views/HistoryView.tsx | Route entry point — replaces placeholder |
| src/components/__tests__/SessionTable.test.tsx | SessionTable tests |
| src/components/__tests__/SessionDetailView.test.tsx | SessionDetailView tests |
| src/components/__tests__/SessionCompareView.test.tsx | SessionCompareView tests |
| crates/calibration-engine/tests/history_integration_test.rs | End-to-end integration test |

## Task 1: Schema Migration and SessionQuery

Modify schema.rs, create migration.rs and query.rs, update lib.rs. Adds v2 migration with ended_at, tier, avg_de, lut_3d_size, lut_3d_json columns. Implements SessionQuery::list() with filter/pagination and SessionQuery::get_detail() with readings enrichment from patches table.

Files: crates/calibration-storage/src/schema.rs, crates/calibration-storage/src/migration.rs, crates/calibration-storage/src/query.rs, crates/calibration-storage/src/lib.rs

## Task 2: SessionExporter (CSV and JSON)

Create export.rs with SessionExporter::export_csv() and export_json(). CSV outputs patch_index, target RGB, measured XYZ, measurement_type. JSON outputs full session with config, results, and readings array.

Files: crates/calibration-storage/src/export.rs, crates/calibration-storage/tests/export_test.rs

## Task 3: Query Layer Tests

Create query_test.rs with 7 tests: empty database, date ordering, target_space filter, state filter, pagination, missing detail returns None, detail returns readings.

Files: crates/calibration-storage/tests/query_test.rs

## Task 4: IPC Models (DTOs)

Add SessionSummaryDto, ComputedResultsDto, PatchReadingDto, SessionDetailDto, SessionFilterDto, SessionListResponse to src-tauri/src/ipc/models.rs with specta::Type derive.

Files: src-tauri/src/ipc/models.rs

## Task 5: IPC Commands

Add list_sessions, get_session_detail, export_session_data commands to commands.rs. Update bindings_export.rs with new commands. Regenerate TypeScript bindings.

Files: src-tauri/src/ipc/commands.rs, src-tauri/src/bindings_export.rs, src/bindings.ts

## Task 6: Frontend — SessionTable Component

Create SessionTable.tsx with sortable columns, pagination, state badges, View/Compare actions. Test with SessionTable.test.tsx (3 tests).

Files: src/components/history/SessionTable.tsx, src/components/__tests__/SessionTable.test.tsx

## Task 7: Frontend — SessionDetailView Component

Create SessionDetailView.tsx with summary cards, CIE diagram, grayscale tracker, readings table, tab switcher, export menu. Test with SessionDetailView.test.tsx (2 tests).

Files: src/components/history/SessionDetailView.tsx, src/components/__tests__/SessionDetailView.test.tsx

## Task 8: Frontend — ExportMenu, SessionCompareView, and HistoryView Integration

Create ExportMenu.tsx (CSV/JSON dropdown), SessionCompareView.tsx (side-by-side metric comparison with delta coloring), and replace HistoryView.tsx placeholder with full routing between list/detail/compare modes. Test with SessionCompareView.test.tsx (2 tests).

Files: src/components/history/ExportMenu.tsx, src/components/history/SessionCompareView.tsx, src/components/views/HistoryView.tsx, src/components/__tests__/SessionCompareView.test.tsx

## Task 9: Integration Tests

Create history_integration_test.rs: run grayscale calibration, query list/detail, export CSV/JSON, verify contents.

Files: crates/calibration-engine/tests/history_integration_test.rs

## Task 10: Full Test Suite Run

Run cargo test --workspace, npx vitest run, cargo clippy. Verify all tests pass and no new warnings.

# Spec Coverage Check

| Spec Section | Implementing Task | Status |
| --- | --- | --- |
| Schema migration (v2 columns) | Task 1 | Covered |
| SessionQuery list + filter + pagination | Task 1 | Covered |
| SessionQuery get_detail | Task 1 | Covered |
| SessionExporter CSV | Task 2 | Covered |
| SessionExporter JSON | Task 2 | Covered |
| Query tests | Task 3 | Covered |
| Export tests | Task 2 | Covered |
| IPC DTOs | Task 4 | Covered |
| IPC commands | Task 5 | Covered |
| Bindings regeneration | Task 5 | Covered |
| SessionTable component | Task 6 | Covered |
| SessionDetailView component | Task 7 | Covered |
| SessionCompareView component | Task 8 | Covered |
| ExportMenu component | Task 8 | Covered |
| HistoryView integration | Task 8 | Covered |
| Frontend component tests | Tasks 6-8 | Covered |
| Integration test | Task 9 | Covered |
| Full test suite | Task 10 | Covered |

Total coverage: 18/18 sections covered (100%).

# Quality Gates

All new Rust code compiles without warnings (cargo clippy --workspace)

All Rust tests pass (cargo test --workspace)

All frontend tests pass (npx vitest run)

TypeScript bindings regenerate cleanly (cargo test export_typescript_bindings)

No placeholders, TBD, or TODO items remain in code

Each task committed independently with conventional commit message

# Execution Approach

Recommended: Subagent-Driven Development. Each task dispatched to a fresh subagent with isolated context. Two-stage review after each task: spec compliance review first, then code quality review. Work in a dedicated git worktree (phase7a-session-history) branched from main.

Estimated effort: 10 tasks, ~2-3 hours with subagent-driven execution.