ArtifexProCal

Phase 2: Hardware Abstraction Layer (HAL)

Implementation Plan Report

Date: April 24, 2026
Status: Approved for Execution
Repository: https://github.com/hjlee918/artifexprocal.git

# Executive Summary

This report documents the complete implementation plan for Phase 2 of the ArtifexProCal Hardware Abstraction Layer (HAL). The HAL provides trait-based abstractions for meters, display controllers, and pattern generators, enabling mock-based testing of the calibration pipeline and skeleton real device stubs for iterative protocol development.

All 30 color-science integration tests currently pass. The HAL crate will add approximately 12 new tasks with TDD-based development, comprehensive integration tests, and immediate GitHub commits after each task completion.

# 1. Goal

Build a trait-based Hardware Abstraction Layer that decouples the calibration engine from specific hardware implementations, enabling:
- Mock-based testing of the calibration pipeline
- Skeleton real device stubs for iterative protocol development
- Plugin architecture for future device support

# 2. Architecture

Single Crate: crates/hal/

crates/hal/
├── Cargo.toml
└── src/
    ├── lib.rs              # Re-exports
    ├── error.rs            # Error types
    ├── types.rs           # Lut1D, Lut3D, RGBGain, PictureMode
    ├── traits.rs          # Meter, DisplayController, PatternGenerator
    ├── mocks.rs           # FakeMeter, FakeDisplay, FakePatternGen
    └── devices/
        ├── mod.rs
        ├── util.rs        # Shared IP validation
        ├── lg_oled.rs
        ├── sony_projector.rs
        ├── xrite_i1_display_pro.rs
        ├── xrite_i1_pro_2.rs
        ├── pgenerator.rs
        └── lg_internal.rs

Rationale for single crate:

1. Trait surface is still stabilizing; splitting too early creates dependency churn
2. Mocks co-located with traits let downstream crates test without extra dev-dependencies
3. Device modules are stubs (no real I/O), so compile time is minimal

# 3. Task Breakdown

| Task | Component | Description |
| --- | --- | --- |
| Task 0 | Create hal Crate Shell | Create Cargo.toml, lib.rs, add to workspace manifest. Verify cargo check passes. |
| Task 1 | Error Types (TDD) | MeterError, DisplayError, PatternGenError using thiserror. 4 integration tests verify Display impl. |
| Task 2 | Supporting Types (TDD) | Lut1D, Lut3D, RGBGain, PictureMode. 4 tests verify struct creation and enum variants. |
| Task 3 | Core Traits + Mocks (TDD) | Meter, DisplayController, PatternGenerator traits with Send + Sync. FakeMeter, FakeDisplayController, FakePatternGenerator with full recording. 3 trait compilation tests. |
| Task 4 | Mock End-to-End Test (TDD) | Full pipeline: connect all devices, display patch, measure XYZ, upload LUT, set white balance. Verify all recordings. |
| Task 5 | LG OLED Skeleton (TDD) | LgOledController with IP config, connect() validates IP format, stub DisplayController methods. 3 tests. |
| Task 6 | Sony Projector Skeleton (TDD) | SonyProjectorController with IP config, connect() validates IP format, stub methods. 2 tests. |
| Task 7 | X-Rite i1 Display Pro Skeleton (TDD) | I1DisplayPro with HID path, connect()/disconnect(), stub read_xyz() returns D65 white. 2 tests. |
| Task 8 | X-Rite i1 Pro 2 Skeleton (TDD) | I1Pro2 with USB path, connect()/disconnect(), stub read_xyz() returns D65 white. 1 test. |
| Task 9 | PGenerator Skeleton (TDD) | PGenerator with Raspberry Pi IP, connect() validates IP, stub PatternGenerator methods. 3 tests. |
| Task 10 | LG Internal Pattern Generator Skeleton (TDD) | LgInternalPatternGenerator with TV IP, connect() validates IP, stub methods. 2 tests. |
| Task 11 | Extract Shared IP Validation Utility | Extract is_valid_ip() into devices/util.rs, update all 4 IP-based devices to use shared code. All tests must still pass. |

# 4. Tech Stack

- Rust 2021 edition
- thiserror 1.x for ergonomic error types
- cargo test for all verification
- color-science workspace dependency (path = "../color-science")
- No external hardware I/O (stubs only)
- TDD approach: failing test → minimal implementation → passing test → commit → push

# 5. Testing Strategy

1. Trait compilation tests — verify dyn Meter, dyn DisplayController compile
2. Mock end-to-end — FakeMeter reads known values → FakeDisplay records corrections
3. Config validation tests — each device validates IP format, path existence
4. Error handling tests — verify error types propagate correctly
5. Shared utility tests — IP validation covers valid/invalid cases

Total expected tests after Phase 2: 20+ HAL tests + 30 color-science tests = 50+

# 6. Dependencies

[dependencies]
color-science = { path = "../color-science" }
thiserror = "1"

# 7. Integration Points

- color-science crate provides XYZ, RGB, Lab types used in trait signatures
- Future calibration crate will consume HAL traits and use mocks for testing
- Tauri IPC will wrap HAL operations in commands
- Device stubs can be progressively filled with real protocol code in Phase 3+

# 8. Execution Approach

Recommended: Subagent-Driven Development

- Fresh subagent dispatched per task
- Review between tasks for quality and consistency
- Fast iteration with checkpoint validation
- Each task committed and pushed immediately after verification

# 9. Current Status

| Phase | Tests | Status |
| --- | --- | --- |
| Phase 0 | Scaffolding complete | Complete |
| Phase 1 | 30/30 passing | Complete |
| Phase 2 | HAL traits + mocks + 7 device stubs | Ready to execute |
| Phase 3 | Real protocol implementations | Planned |
| Phase 4 | Calibration engine | Planned |
| Phase 5 | LUT generation | Planned |
| Phase 6 | Profiling engine | Planned |
| Phase 7 | Reporting engine | Planned |
| Phase 8 | Frontend visualization | Planned |
| Phase 9 | Frontend wizards | Planned |

# 10. Git Commit History

| Commit | Message | Description |
| --- | --- | --- |
| 806a9df | feat: wire color-science crate into Tauri IPC | Tauri IPC commands for DeltaE and xyY |
| ef47c71 | feat: implement gamma curves and RGB ↔ XYZ matrix transforms | sRGB, PQ, HLG, BT.1886 + sRGB D65 matrix |
| 269ea8b | feat: implement Bradford chromatic adaptation | CIECAM02 Bradford matrix + D65→D50 test |
| 0cda173 | fix: correct CIEDE2000 DeltaE formula and update Sharma reference tests | 3 bug fixes + corrected test values |
| 9d483c0 | feat: implement XYZ ↔ Lab conversions (CIELAB) | XYZ::to_lab() + Lab::to_xyz() + roundtrip |
| 4e64f2a | feat: implement XYZ ↔ xyY conversions | to_xyy() + to_xyz() + zero guards |
| 079ce58 | feat: define color space types (XYZ, xyY, Lab, RGB, WhitePoint) | Core structs + WhitePoint enum |
| 16dea38 | chore: scaffold Tauri 2.x project with React/TS frontend | Tauri + React + Vite + Tailwind |
| c10deda | docs: add Phase 0 & 1 implementation plan | Detailed plan document |
| f1cb6c5 | Initial project setup: design spec and CLAUDE.md | Design spec + project context |

— End of Report —
Generated April 24, 2026